## Slide 1
BLUE PRINT CONSTRUCTS
Proposal package — TAMU Wehner Finance Rm 340E (Sol SSC-2025-06871)
Solicitation: 2025-06871
Blue Print Constructs (legal: RK Residential Homes and Commercial Constructions, LLC)
Submission date __________ · Document prepared 2026-05-27

## Slide 2
About Blue Print Constructs
Blue Print Constructs — legal entity RK Residential Homes and Commercial Constructions, LLC; founded 2022, Texas-incorporated, founder-led.
NAICS: primary 236220 (Commercial & Institutional Building Construction); 13 codes registered.
Federal IDs: UEI LM4YHVQ71QG7 · CAGE 9LET0 · SAM.gov status: active.
Set-aside posture: Texas HUB, DFW MSDC MBE, Small Business, Minority-owned
Self-perform trades: Interior and exterior painting, Drywall and sheetrock — install, tape, bed, texture, Tile setting, Flooring — laminate, vinyl, LVT, tile, hardwood refinish, Trims and baseboards / crown molding / interior carpentry, Roofing (composition, flat, metal — repairs and replacement).
Blue Print Constructs · tamu-wehner-fin-340E-2025-06871
Slide 2

## Slide 3
Project understanding
The project expands the existing Finance Seminar Room 340E into adjacent rooms A, D, and DA, creating a unified seminar space along the Wehner Building corridor. The scope encompasses selective demolition of existing partitions, sink, appliances, casework, and cabinetry; install…
(See full proposal for additional detail.)
(See full proposal for additional detail.)
Blue Print Constructs · tamu-wehner-fin-340E-2025-06871
Slide 3

## Slide 4
Technical approach
Understanding the work: Blue Print Constructs (BPC) understands the scope is to expand Finance Seminar Room 340E into adjacent rooms A, D, and DA, creating a unified seminar space along the Wehner Building corridor. Critica…
Critical-path analysis: The longest pole is **MARRS glazing lead-time** (typically 4-8 weeks from order to install). Strategy:
Project sequencing (by phase): - Submittals to SSC PM + TAMU EHS review - MARRS material order (long-lead) - Subcontractor execution + insurance/bond verification - TAMU IT pre-coordination meeting - Site survey + final field meas…
Minimal-disruption approach (Mays Business School operations): Mays Business School operates ~7am-10pm weekdays + Saturday business hours. BPC's mitigation:
Materials + equipment + labor: - Carpet tile or LVT (TAMU finish standard — per spec) - 6" rubber base - Acoustic ceiling tile + grid - Gypsum board (5/8" type X) - Paint (TAMU palette — likely SW Agreeable Gray or PPG equivalent)…
QC + Safety plans: See `06-quality-control-plan.md` and `07-safety-plan.md` for full plans. Highlights:
Blue Print Constructs · tamu-wehner-fin-340E-2025-06871
Slide 4

## Slide 5
Project team
Role | Named lead
Key personnel resumes | ____________________
Blue Print Constructs · tamu-wehner-fin-340E-2025-06871
Slide 5

## Slide 6
Past performance
(No past-performance picks configured for this bid in firm-profile.json — see full proposal for the complete roster.)
Blue Print Constructs · tamu-wehner-fin-340E-2025-06871
Slide 6

## Slide 7
Schedule milestones
Milestone | Date / duration
Notice to proceed | ____________________
Mobilization | ____________________
Substantial completion | ____________________
Final completion | ____________________
Blue Print Constructs · tamu-wehner-fin-340E-2025-06871
Slide 7

## Slide 8
Quality & safety
QC: Blue Print Constructs (BPC) treats quality as a continuous discipline, not a final-inspection event. Our QC plan rests on three pillars:
Safety: > Per `firm/firm-profile.json → safety_performance`, BPC's EMR / TRIR / LTIR figures are not currently surfaced. User must populate before submission.
(Additional QC / safety detail in the full proposal.)
(Additional QC / safety detail in the full proposal.)
Blue Print Constructs · tamu-wehner-fin-340E-2025-06871
Slide 8

## Slide 9
Price proposal summary
TOTAL PROPOSED PRICE
$____________________
**Target lump-sum: $145,000–$175,000** (mid-pack competitive positioning per `../06-evaluation-strategy.md`). All final pricing requires takeoff completion + sub quotes received.
(See full proposal for itemized pricing detail.)
(See full proposal for itemized pricing detail.)
Blue Print Constructs · tamu-wehner-fin-340E-2025-06871
Slide 9

## Slide 10
Why Blue Print Constructs
Texas-based small business — self-perform across 8 core trades.
Diverse-business posture: TX HUB, DFW MSDC MBE, Small Business, Minority-owned.
Sector breadth: Residential, Commercial, Industrial, Institutional.
Founder-led PMP / CSM operator with 22 years delivery leadership — Ravikiran (Rocky) Nudurupati.
Blue Print Constructs · tamu-wehner-fin-340E-2025-06871
Slide 10

## Slide 11
Q & A
THANK YOU FOR YOUR CONSIDERATION
Ravikiran (Rocky) Nudurupati
Founder & Managing Director / Owner (100%)
rocky@blueprintconstructs.com
(469) 213-1838
https://www.blueprintconstructs.com
Bid tamu-wehner-fin-340E-2025-06871 · 2026-05-27