## Slide 1
BLUE PRINT CONSTRUCTS
Proposal package — B1710 Office Refurbishment (Solicitation FA667526Q0002)
Solicitation: FA667526Q0002
Blue Print Constructs (legal: RK Residential Homes and Commercial Constructions, LLC)
Submission date __________ · Document prepared 2026-05-28

## Slide 2
About Blue Print Constructs
Blue Print Constructs — legal entity RK Residential Homes and Commercial Constructions, LLC; founded 2022, Texas-incorporated, founder-led.
NAICS: primary 236220 (Commercial & Institutional Building Construction); 13 codes registered.
Federal IDs: UEI LM4YHVQ71QG7 · CAGE 9LET0 · SAM.gov status: active.
Set-aside posture: Texas HUB, DFW MSDC MBE, Small Business, Minority-owned
Self-perform trades: Interior and exterior painting, Drywall and sheetrock — install, tape, bed, texture, Tile setting, Flooring — laminate, vinyl, LVT, tile, hardwood refinish, Trims and baseboards / crown molding / interior carpentry, Roofing (composition, flat, metal — repairs and replacement).
Blue Print Constructs · b1710-office-refurb-FA667526Q0002
Slide 2

## Slide 3
Project understanding
**Offeror:** RK Residential Homes and Commercial Constructions, LLC dba Blue Print Constructs — LM4YHVQ71QG7 — 9LET0 **Solicitation:** FA667526Q0002 **Date:** ________________________________________________________ **Pricing arrangement:** Firm Fixed Price, single Lot **Acceptance period offered:** 30 calendar days (…
(See full proposal for additional detail.)
(See full proposal for additional detail.)
Blue Print Constructs · b1710-office-refurb-FA667526Q0002
Slide 3

## Slide 4
Technical approach
Understanding of the work: The B1710 Office Refurbishment is a **single-building, occupied-condition interior finishes renovation** at Building 1710, NAS JRB Fort Worth, covering approximately 3,500 SF of office and common-are…
Equipment, materials, and labor: Per the comparative-evaluation criteria, this section lists every material, every equipment line, and every labor classification touched by the scope. This is the "RSMeans-style output" type of artif…
Schedule: | Week | Cal days from NTP | Activity | Owner | |---:|---|---|---| | 1 | 1–7 | Mobilization: base-access submission for personnel; commercial vehicle gate procedure; receive site survey + verify quan…
Quality control plan: We will execute the project under our firm's standard QC plan, summarized:
Safety plan: - **OSHA 29 CFR 1910 + 1926 compliance** — all trade work - **DAFMAN 91-203** — Air Force OSH standards per SOW §PART I - **Daily site-safety check** — by the on-site PM/super (Rocky) - **Fall protec…
Personnel: For this 90-day, $90-105K-target project at AFRC small-scale, the firm's owner-operator pattern applies:
Blue Print Constructs · b1710-office-refurb-FA667526Q0002
Slide 4

## Slide 5
Project team
Role | Named lead
Project lead | ____________________
Blue Print Constructs · b1710-office-refurb-FA667526Q0002
Slide 5

## Slide 6
Past performance
(No past-performance picks configured for this bid in firm-profile.json — see full proposal for the complete roster.)
Blue Print Constructs · b1710-office-refurb-FA667526Q0002
Slide 6

## Slide 7
Schedule milestones
Milestone | Date / duration
URL | `https://sam.gov/`
Blue Print Constructs · b1710-office-refurb-FA667526Q0002
Slide 7

## Slide 8
Quality & safety
QC: > **What this is:** the request email to the bonding agent asking for a payment-bond commitment letter to attach to the offer (per FAR 52.228-13 Alternative Payment Protections, which requires a 100%-of-contract-price payment bond OR I…
Safety: This file is included for cross-workspace consistency (so reviewers can spot-check that bid-bond mechanics were considered). For B1710 specifically, **no bid bond is required**.
(Additional QC / safety detail in the full proposal.)
(Additional QC / safety detail in the full proposal.)
Blue Print Constructs · b1710-office-refurb-FA667526Q0002
Slide 8

## Slide 9
Price proposal summary
TOTAL PROPOSED PRICE
$____________________
**Final pass: Fri 2026-05-29 morning. Send target: 15:00 CDT. Hard deadline: 17:00 CDT.**
(See full proposal for itemized pricing detail.)
(See full proposal for itemized pricing detail.)
Blue Print Constructs · b1710-office-refurb-FA667526Q0002
Slide 9

## Slide 10
Why Blue Print Constructs
Texas-based small business — self-perform across 8 core trades.
Diverse-business posture: TX HUB, DFW MSDC MBE, Small Business, Minority-owned.
Sector breadth: Residential, Commercial, Industrial, Institutional.
Founder-led PMP / CSM operator with 22 years delivery leadership — Ravikiran (Rocky) Nudurupati.
Blue Print Constructs · b1710-office-refurb-FA667526Q0002
Slide 10

## Slide 11
Q & A
THANK YOU FOR YOUR CONSIDERATION
Ravikiran (Rocky) Nudurupati
Founder & Managing Director / Owner (100%)
rocky@blueprintconstructs.com
(469) 213-1838
https://www.blueprintconstructs.com
Bid b1710-office-refurb-FA667526Q0002 · 2026-05-28